VIKUNA TECHNOLOGIES

VaNiBase DB Manager Layer

Plan of Action (POA)

Multi-Database Connection Factory + Migration Runner + Health Checks

Version 1.0  |  March 27, 2026

Execution Agent: Claude Code on VaNiBase Repo

# 1. Executive Summary

This POA defines the implementation plan for converting VaNiBase’s single-pool database layer into a multi-database connection factory. The new layer allows every Vikuna product (KI-Prime, KaalaDristi, FamilyKnows, ContractNest) to connect to its own database by setting environment variables, with zero code changes to skill functions.

| Attribute | Value |
| --- | --- |
| Scope | framework/db/ in VaNiBase repo (kamalcharan/VaNiBase) |
| Products Impacted | KaalaDristi, KI-Prime, VaNi Framework (immediate); FamilyKnows, ContractNest (future) |
| Total Effort | ~3 hours Claude Code execution + 30 min Charan review |
| Phases | 4 phases: Foundation → Factory → Integration → Verification |
| New Dependencies | None — uses existing pg package only |
| Breaking Changes | None — backward compatible with DATABASE_URL |
| Reference Doc | VaNiBase-DB-Manager-Implementation-Spec-v1.docx (code-level detail) |

# 2. Current State vs Target State

## 2.1 Current State (Problem)

- Single pool.ts creates one pg.Pool from one DATABASE_URL

- All products forced to use the same connection pattern

- SSL config hardcoded for Supabase; breaks on self-hosted PG

- No multi-database support (KI-Prime can’t read KaalaDristi market data)

- Health check is single-pool boolean; no per-database visibility

- Migration runner is ad-hoc; no standardized pattern across products

## 2.2 Target State (Solution)

- Connection factory with named pools (primary, secondary, etc.)

- Products configure via DB_PRIMARY, DB_SECONDARY env vars

- SSL auto-detected: Supabase → SSL on, private IP → SSL off

- Per-pool health checks exposed at /health/ready

- Standardized migration runner with vn_migrations tracking table

- Full backward compat: DATABASE_URL still works if DB_PRIMARY not set

# 3. Plan of Action — Phase-wise Breakdown

| # | Task | Details | Acceptance Criteria | Effort | Status |
| --- | --- | --- | --- | --- | --- |
| PHASE 1: Foundation (Types + Config + Pool Class) |  |  |  |  |  |
| 1.1 | Create types.ts | All interfaces: DbPoolConfig, PoolHealthStatus, HealthReport, MigrationRecord, WrappedPoolInterface Location: framework/db/types.ts | tsc --noEmit passes All interfaces importable | 10 min | TODO |
| 1.2 | Create config.ts | Env reader: scans DB_* vars, groups by pool name SSL auto-detect (Supabase/private IP/explicit) Backward compat: falls back to DATABASE_URL stripSslMode() from connection string | Unit test: parses DB_PRIMARY correctly Unit test: falls back to DATABASE_URL Unit test: SSL=false for private IP Unit test: SSL=true for supabase.com host | 20 min | TODO |
| 1.3 | Create pool.ts | WrappedPool class wrapping pg.Pool Methods: query(), connect(), transaction(), health(), close() Transaction: auto BEGIN/COMMIT/ROLLBACK Health: latency, pool stats, DB size Error logging with pool name prefix | Pool creates without error query() returns QueryResult transaction() commits on success transaction() rolls back on throw health() returns PoolHealthStatus | 20 min | TODO |
| 1.4 | Create tenant.ts | Move setTenantContext() from old pool.ts Move getEnvironmentFilter() No logic changes — just relocation | Existing tests pass setTenantContext importable from new path | 5 min | TODO |
| ✅ PHASE 1 CHECKPOINT: tsc --noEmit passes, all 4 files compile cleanly |  |  |  |  |  |
| PHASE 2: Factory + Health + Migrations |  |  |  |  |  |
| 2.1 | Create factory.ts | Pool registry (module-level Map) initPools(): reads config, creates pools, runs health getPool(name): returns WrappedPool, defaults to 'primary' healthCheck(): iterates all pools, returns HealthReport closeAll(): graceful shutdown | initPools() creates pools from .env getPool() returns primary by default getPool('nonexistent') throws descriptive error healthCheck() returns status per pool closeAll() drains all pools | 25 min | TODO |
| 2.2 | Create health.ts | Express handler for /health/ready Returns 200 if healthy, 503 if unhealthy JSON body with per-pool breakdown | curl /health/ready returns pool status 503 when DB is unreachable | 10 min | TODO |
| 2.3 | Create migrate.ts | Creates vn_migrations tracking table Reads .sql files from migrations/ dir Applies pending migrations in transaction migrationStatus() lists applied migrations | vn_migrations table auto-created Migration applies and records in table Re-running skips already-applied Status shows all applied migrations | 20 min | TODO |
| 2.4 | Create index.ts | Barrel export: initPools, getPool, healthCheck, closeAll, setTenantContext, runMigrations, all types | All exports importable via framework/db No circular dependency errors | 5 min | TODO |
| ✅ PHASE 2 CHECKPOINT: Factory boots, creates pool, health check returns healthy |  |  |  |  |  |
| PHASE 3: Integration (Wire into VaNiBase Server + Executor) |  |  |  |  |  |
| 3.1 | Update server.ts | Replace old pool import with initPools() Update shutdown handlers to use closeAll() Keep all other server.ts code unchanged | Server boots with [DB Factory] log lines SIGTERM triggers closeAll() No other server behavior changes | 15 min | TODO |
| 3.2 | Update executor.ts | Replace pool import with getPool() ctx.db = getPool() instead of raw pool Skill functions see no difference | Existing skill tests still pass ctx.db.query() works in skills ctx.db.transaction() works in skills | 10 min | TODO |
| 3.3 | Update /health/ready | Replace single DB check with healthCheck() Response now includes per-pool breakdown Keep Redis + LLM checks unchanged | curl /health/ready shows pool array Each pool shows name, healthy, latencyMs Redis and LLM checks still present | 10 min | TODO |
| 3.4 | Remove old pool.ts | Delete the old singleton pool.ts Add re-exports in factory.ts for backward compat Any remaining imports updated | No import errors across codebase tsc --noEmit clean grep for old imports returns zero | 10 min | TODO |
| ✅ PHASE 3 CHECKPOINT: Server boots, skills execute, health endpoint works |  |  |  |  |  |
| PHASE 4: End-to-End Verification |  |  |  |  |  |
| 4.1 | Single pool boot test | Set only DATABASE_URL in .env (backward compat) Boot server, hit /health/ready Run demo-skill via POST /api/v1/chat | Boot log shows [DB:primary] Health returns 1 pool, healthy Skill executes DB query successfully | 10 min | TODO |
| 4.2 | Dual pool boot test | Set DB_PRIMARY (Supabase) + DB_SECONDARY (VPS) Boot server, verify both pools in health Query each pool independently | Boot log shows 2 pool creations Health returns 2 pools with status Queries to each pool return correct data | 15 min | TODO |
| 4.3 | Migration test | Create test migration file Run runMigrations() Check vn_migrations table Re-run to verify idempotency | Migration applies successfully vn_migrations records it Second run skips it migrationStatus() lists it | 10 min | TODO |
| 4.4 | Error handling test | Set DB_PRIMARY to invalid connection string Boot server — should warn, not crash Health should show unhealthy | Server starts (degraded mode) Console shows WARNING with error Health returns unhealthy for that pool | 10 min | TODO |
| 4.5 | Git commit + push | Stage all framework/db/ changes Commit: 'feat: multi-database connection factory' Push to origin/main | git status clean Push succeeds GitHub shows new files | 5 min | TODO |
| ✅ PHASE 4 CHECKPOINT: All tests pass, code committed, ready for product integration |  |  |  |  |  |

# 4. Effort Summary

| Phase | Tasks | Effort | Cumulative |
| --- | --- | --- | --- |
| Phase 1: Foundation | 4 | 55 min | 55 min |
| Phase 2: Factory + Health + Migrate | 4 | 60 min | 1h 55m |
| Phase 3: Integration | 4 | 45 min | 2h 40m |
| Phase 4: Verification | 5 | 50 min | 3h 30m |
| TOTAL | 17 | 3h 30m | 3h 30m |

# 5. Files Created & Modified

## 5.1 New Files (7)

| File | Purpose |
| --- | --- |
| framework/db/types.ts | All TypeScript interfaces for DB layer |
| framework/db/config.ts | Environment reader, SSL auto-detect, validation |
| framework/db/pool.ts | WrappedPool class (replaces old singleton) |
| framework/db/factory.ts | Pool registry: initPools, getPool, healthCheck, closeAll |
| framework/db/health.ts | HTTP handler for /health/ready DB section |
| framework/db/tenant.ts | setTenantContext + getEnvironmentFilter (moved) |
| framework/db/migrate.ts | Migration runner with vn_migrations tracking |
| framework/db/index.ts | Barrel exports |

## 5.2 Modified Files (3)

| File | Change |
| --- | --- |
| framework/server.ts | Replace pool import with initPools() + closeAll() |
| framework/skill-executor/executor.ts | Replace pool import with getPool() |
| framework/routes/health.ts (or equivalent) | Replace single-pool check with healthCheck() |

## 5.3 Deleted Files (1)

| File | Reason |
| --- | --- |
| framework/db/pool.ts (old singleton) | Replaced by new pool.ts (WrappedPool class) + factory.ts |

# 6. Dependencies & Risks

| # | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R1 | Old imports break | Products that import from old pool.ts path get compile errors | Backward compat re-exports in factory.ts + index.ts |
| R2 | SSL detection wrong | Auto-detect picks wrong SSL setting for a host | Explicit DB_xxx_SSL override always takes priority |
| R3 | Pool leak | initPools called twice creates duplicate pools | Guard: if registry.size > 0, skip re-init |
| R4 | Migration table conflict | Product already has its own migration tracking | vn_migrations is framework-only; products keep their own |

# 7. Claude Code Handoff Instructions

Open Claude Code in the VaNiBase repo and paste the following prompt:

Read CLAUDE.md first.

TASK: Implement multi-database connection factory in framework/db/

REFERENCE: VaNiBase-DB-Manager-Implementation-Spec-v1.docx contains

the complete code for each file. Follow it exactly.

EXECUTION ORDER:

1. Create framework/db/types.ts → verify: tsc --noEmit

2. Create framework/db/config.ts → verify: unit test with mock env

3. Create framework/db/pool.ts (WrappedPool class) → verify: tsc

4. Create framework/db/tenant.ts (move from old pool.ts) → verify: tsc

5. Create framework/db/factory.ts → verify: boot test

6. Create framework/db/health.ts → verify: tsc

7. Create framework/db/migrate.ts → verify: tsc

8. Create framework/db/index.ts (barrel) → verify: all imports

9. Update framework/server.ts: replace pool import with initPools()

10. Update executor.ts: replace pool import with getPool()

11. Update health route: use healthCheck() from factory

12. Delete old pool.ts singleton

13. Run full test: boot server, hit /health/ready, run a skill

14. Commit: 'feat: multi-database connection factory'

CRITICAL RULES:

- Do NOT refactor anything outside framework/db/ and the 3 modified files

- Do NOT change skill function signatures

- Do NOT install new packages (pg is already installed)

- If DATABASE_URL is set but DB_PRIMARY is not, treat it as DB_PRIMARY

- Test each file BEFORE moving to the next

# 8. Post-Implementation: Product Integration

After the VaNiBase DB layer is committed and pushed, each product integrates by:

| # | Product | Action | Timeline |
| --- | --- | --- | --- |
| 1 | KI-Prime | Pull VaNiBase submodule update Update .env: DB_PRIMARY=Supabase URL, DB_SECONDARY=VPS KD Test boot + skill execution | Next session |
| 2 | KaalaDristi | Update .env: DB_PRIMARY=VPS connection string DB_PRIMARY_SSL=false Deploy Python backend (separate from Node DB layer) | Next session |
| 3 | VaNi Framework | Update .env: DB_PRIMARY=VPS vani_db Run VN_ prefix migrations via runMigrations() | After KI-Prime + KD verified |

— End of Document —