VaNi Product Framework + KI-Prime

Session Handover & Continuation Guide

Date: 2026-03-21 | Author: Claude (Anthropic) | Owner: Charan Kamal Bommakanti

# 1. Executive Summary

The VaNi Product Framework and its first product KI-Prime have reached a critical milestone: end-to-end data flow from the database through the skill execution pipeline to the API response. The architecture is proven and the framework is functional.

Key achievement: POST /api/v1/skills/client-skill/get_clients returns real client data (5 clients with AUM, SIP counts, goals, risk profiles) from the KI-Prime Supabase database.

# 2. Architecture Overview

## 2.1 Pattern

Agent-Shell pattern: LFM2 (self-hosted LLM) handles reasoning, Skills handle deterministic computation, Recipes define UI layout (JSON), Shell renders VDF components (React).

## 2.2 Repos

| Repo | Purpose | GitHub |
| --- | --- | --- |
| VaNiBase | Shared framework (Express API, Next.js shell, 19 VDF components) | kamalcharan/VaNiBase |
| KI-Prime | Financial planning agent for MFDs (submodule: VaNiBase) | kamalcharan/KI-Prime |
| KaalaDristi | Time-cycle market risk analytics (not yet integrated) | kamalcharan/kaala-dristi |

## 2.3 Table Prefix Convention

- VN_ — framework tables (vn_tenants, vn_users, vn_conversations, etc.)

- KI_ — KI-Prime product tables (ki_clients, ki_holdings, ki_schemes, etc.)

- KD_ — KaalaDristi tables (future)

## 2.4 Tech Stack

- Backend: Node.js + Express + TypeScript + pg (raw SQL)

- Frontend: Next.js 14 + React + 19 VDF components + 6 themes

- Database: Supabase (PostgreSQL) via transaction pooler (port 6543)

- Queue: Redis + BullMQ for async jobs

- LLM: LFM2-2.6B via vLLM (VANI_MOCK=true for dev)

- Auth: JWT (dev bypass via X-Dev-Tenant-Id / X-Dev-User-Id headers)

# 3. What Works (Verified)

## 3.1 Framework (VaNiBase)

- Express server with full middleware pipeline (auth, tenant context, rate limiting, metrics, error handling)

- Skill executor with handler registration, tier checking, transaction wrapping

- Recipe registry — 9 recipes loaded and served via /api/v1/recipes

- Next.js shell — renders all 9 recipe pages in sidebar, VDF components present

- Health endpoint (/health), metrics (/metrics), ready check (/health/ready)

- Redis + BullMQ queue system (connected and operational)

- DB connection pooling with tenant-scoped queries (set_tenant_context)

- Dev auth bypass via X-Dev-Tenant-Id + X-Dev-User-Id headers

## 3.2 KI-Prime Skills

| Skill | Tier | Handlers | Status | Tested |
| --- | --- | --- | --- | --- |
| client-skill | starter | 3 | Built | get_clients verified with real data |
| portfolio-skill | starter | 4 | Built | Needs ki_ prefix fix in inline SQL |
| market-skill | starter | 5 | Built | Not yet tested live |
| planning-skill | professional | 5 | Built | Not yet tested live |
| import-skill | starter | 4 | Built | Not yet tested live |
| alert-skill | professional | 0 | Spec only | No handlers |
| report-skill | professional | 0 | Spec only | No handlers |
| comms-skill | professional | 0 | Spec only | No handlers |

## 3.3 Seed Data (in KI-Prime Supabase)

- 1 tenant (Demo Distributor), 1 user (dev@vani.local)

- 5 clients: Priya Mehta, Vikram Desai, Anita Joshi, Rajesh Kumar, Sunita Agarwal

- 8 mutual fund schemes, 40 NAV records, 17 holdings, 6 transactions, 8 goals

# 4. Known Bugs & Pending Fixes

## 4.1 Critical (must fix before next milestone)

| Bug | Location | Fix |
| --- | --- | --- |
| success field is undefined in skill results | framework/skill-executor/executor.ts | Set result.success = true when skill returns without error |
| vn_skill_execution_log write fails (NOT NULL on result_success) | Same as above | Same fix — ensure success is boolean before writing log |
| portfolio-skill inline SQL missing ki_ prefix | skills/portfolio-skill/functions/*.ts | Run nuclear replace script or fix manually |
| toPositional regex matches LIMIT 1 as param | framework/db/pool.ts | Regex should not match standalone numbers: use /(?::¦\$)([a-zA-Z]\w*)/g |

## 4.2 Non-Critical

- Shell pages show empty — recipe data fetching not yet wired from frontend

- RLS disabled on all tables — re-enable with proper policies later

- planning_math export not found — planning-math.ts needs named export fix

- DEBUG logging is verbose — remove [DEBUG] lines before production

# 5. Lessons Learned (Critical for All Future Sessions)

## 5.1 Supabase Connection

- Transaction pooler URL is region-specific: aws-1-ap-south-1.pooler.supabase.com (Mumbai)

- Wrong region gives cryptic error: 'Tenant or user not found' from pgbouncer

- Use individual DB params (DB_HOST, DB_USER, DB_PASSWORD), not DATABASE_URL

- SSL: ssl: { rejectUnauthorized: false } required for Supabase pooler

- set_tenant_context() doesn't persist in Supabase transaction pooler — RLS approach needs rethinking

## 5.2 Skill Handler Contract

- Handler signature: handler(params, ctx) — params FIRST, ctx SECOND

- ctx.db.query() returns { rows: T[] } (pg native format)

- ctx exposes both tenantId (camelCase) and tenant_id (underscore) for compatibility

- Skills use $param_name in SQL — toPositional converts to positional $1, $2

- Params object keys can be $tenant_id or tenant_id — toPositional handles both

## 5.3 Table Naming

- ALL product tables must use ki_ prefix in SQL — no exceptions

- SQL files (.sql) AND inline SQL in .ts files both need prefixes

- Run nuclear replace script when adding new skills to catch missed prefixes

## 5.4 Git Workflow

- startup.ts is a KI-PRIME file, not a VaNiBase file — changes here don't propagate via submodule

- Claude Code creates branches (claude/*) — merge to main before pulling into products

- After VaNiBase changes: push VaNiBase → pull submodule in KI-Prime → restart

- Commit startup.ts after every change — merges can overwrite it

## 5.5 Framework vs Product Boundary

- Framework changes (VaNiBase) affect ALL products — must be backward compatible

- Product changes (KI-Prime) are isolated — only affect that product

- When in doubt about where a fix belongs: if it affects the handler contract, it's framework; if it's SQL or business logic, it's product

# 6. Supabase Configuration

## 6.1 KI-Prime Project

- Project ref: oghpfkyxujiojflohnnd

- Pooler host: aws-1-ap-south-1.pooler.supabase.com

- Pooler port: 6543

- DB user: postgres.oghpfkyxujiojflohnnd

- RLS: DISABLED on all tables (for debugging — re-enable later)

## 6.2 VaNiBase Project

- Project ref: crwppigxtigcifebpzcg

- Used for framework development/testing only

# 7. Next Steps (Priority Order)

## 7.1 Immediate (this week)

- 1. Fix success field in executor.ts — set result.success = true/false

- 2. Fix toPositional regex — exclude numeric-only matches

- 3. Run nuclear ki_ prefix replace on remaining skill files

- 4. Test all 5 built skills via Postman (portfolio, market, planning, import)

- 5. Wire shell recipe data fetching — connect frontend to /api/v1/skills/ endpoints

## 7.2 Short-term (next 2 weeks)

- 6. Build alert-skill handlers (Wave 5)

- 7. Build report-skill handlers (Wave 5)

- 8. Seed more realistic data (more NAV history, transactions)

- 9. Re-enable RLS with proper policies that work with transaction pooler

- 10. Remove DEBUG logging, add proper log levels

## 7.3 Medium-term (next month)

- 11. Build comms-skill (WhatsApp integration) — Wave 6

- 12. Integrate KaalaDristi as second product on VaNiBase

- 13. Replace VANI_MOCK with real LFM2 via vLLM

- 14. Deploy to staging (Docker Compose)

- 15. E2E testing with real MFD workflows

# 8. How to Start New Sessions

## 8.1 Claude.ai (guidance/architecture)

Use SESSION-STARTER-GUIDE.md in the workflow package. Key context to include: repos, current status, architecture pattern, what works, what's pending.

## 8.2 Claude Code — VaNiBase

Open terminal in VaNiBase repo, run 'claude', paste: 'Read CLAUDE.md first.' followed by the task description. CLAUDE.md has all rules and context.

## 8.3 Claude Code — KI-Prime

Open terminal in KI-Prime repo, run 'claude', paste: 'Read CLAUDE.md first.' followed by the task description. Critical rule: NEVER modify files inside vani-base/.

## 8.4 Scripts Available

| Script | Purpose |
| --- | --- |
| scripts/push-main.ps1 | Push product + update submodule reference |
| scripts/pull-safe.ps1 | Safe pull with optional submodule update |
| scripts/create-bookmark.ps1 | Tag stable state for rollback |
| scripts/create-feature-branch.ps1 | Branch for new work |
| scripts/create-tag.ps1 | Smart release tagger |
| scripts/merge-claude-branch.ps1 | Merge Claude Code branches to main |
| scripts/status.ps1 | Quick status check |

# 9. Key Files Reference

| File | Repo | Purpose |
| --- | --- | --- |
| startup.ts | KI-Prime | Product entry point — imports framework, registers skills, starts server |
| vani.config.ts | KI-Prime | Product config (vaniMode, tenancy, system prompt, tiers) |
| shared/skill-registry.ts | KI-Prime | Discovers skills, imports handlers, registers with framework |
| shared/types.ts | KI-Prime | SkillContext, SkillDb, QueryResult interfaces |
| framework/db/pool.ts | VaNiBase | DB pool, tenant-scoped queries, toPositional, transactions |
| framework/skill-executor/executor.ts | VaNiBase | Executes skill handlers within transactions |
| framework/context-builder/build-context.ts | VaNiBase | Builds SkillContext from auth payload |
| framework/gateway/auth.ts | VaNiBase | JWT auth + dev bypass middleware |
| framework/routes/skills.ts | VaNiBase | POST /api/v1/skills/:skill/:function endpoint |
| CLAUDE.md | Both repos | Claude Code reads this first — rules, architecture, conventions |